Sandeep Kumar

Infosys project

Week 2: Target Scanning Module Report

Project Name: WebScanPro

1. Objective To develop an automated web crawler capable of authenticating into the target application, discovering internal URLs, and identifying input fields (forms) for future vulnerability injection.

2. Key Activities Completed

- Library Integration: Integrated requests for HTTP session management and BeautifulSoup for HTML parsing.

- Authentication Mechanism: Implemented a robust login function that extracts anti-CSRF tokens (user_token) from DVWA to bypass the login screen programmatically.

- Data Extraction:

  - Developed logic to extract all <a> tags (links) and convert relative paths to absolute URLs.

  - Developed logic to parse <form> tags to identify input parameters (e.g., text fields), which are critical entry points for SQL Injection and XSS.

- Filter Implementation: Added logic to ignore "logout" links to prevent the scanner from terminating its own session during the crawl.

3. Outcomes

- A Python script (scanner.py) that successfully maps the target application.

- Output logs showing discovered endpoints (e.g., /vulnerabilities/sqli/) and input fields.

4. Plan for Week 3

- SQL Injection Module: Develop the logic to inject malicious SQL payloads into the input fields discovered this week.

REQUIRED SCREENSHOT: