Sandeep Kumar

Infosys project:

Project Name: WebScanPro Week Number: 4 Milestone: 2 (XSS Testing)

1. Objective To implement a Cross-Site Scripting (XSS) detection module that identifies reflected XSS vulnerabilities by injecting JavaScript payloads into URL parameters.

2. Key Activities Completed

- Payload Development: Curated a list of standard XSS vectors, including script tags (<script>) and broken image tags (<img onerror>).

- Targeting: Focused the scanner on the Reflected XSS endpoint (/vulnerabilities/xss_r/) where user input is immediately returned in the response.

- Detection Logic:

  - The script sends a GET request with the payload in the name parameter.

  - It inspects the HTTP response body.

  - If the exact payload string is found without HTML encoding (e.g., < is not converted to &lt;), the vulnerability is flagged.

3. Technical Challenges

- False Positives: Care was taken to ensure the script only flags a vulnerability if the executable code is returned, not just the text. In "Low" security, DVWA reflects the code exactly, confirming the flaw.

4. Outcomes

- A Python script (xss_scanner.py) that successfully identified a Reflected XSS vulnerability.

- Confirmed that the target application executes arbitrary JavaScript injected via the URL.

5. Plan for Week 5

- Authentication Testing: Develop a module to test for weak passwords (Brute Force) and session security.

REQUIRED SCREENSHOT: