Sandeep Kumar

Infosys Project

Project Name: WebScanPro Week Number: 5 Milestone: 3 (Authentication and Session Testing)

1. Objective To implement testing modules for authentication mechanisms, including a brute-force password cracker and a session cookie analyzer to identify weak credentials and insecure session management configurations .

2. Key Activities Completed

- Session Analysis:

  - Developed a script to inspect HTTP cookies for security flags.

  - Checked for the Secure flag (ensures transmission only over HTTPS) and the HttpOnly flag (prevents Client-Side scripts from accessing cookies).

- Brute Force Simulation:

  - Created a dictionary attack script targeting the /vulnerabilities/brute/ endpoint.

  - Automated the submission of common passwords (e.g., "123456", "password") against the admin account.

  - Implemented response parsing to detect successful login indicators ("Welcome to the password protected area").

3. Technical Observations

- Cookie Security: The tool identified that the session cookies on the local environment lacked the Secure flag (expected for HTTP) and potentially the HttpOnly flag, highlighting a risk of Session Hijacking via XSS.

- Weak Credentials: The brute force module successfully cracked the admin password (password) within seconds due to the use of default credentials.

4. Outcomes

- A functional auth_tester.py script.

- Verification of weak password policies and session configuration flaws in the target.

5. Plan for Week 6

- Access Control & IDOR: Develop a module to test if users can access files they shouldn't (Insecure Direct Object References) .

REQUIRED SCREENSHOT: Take a screenshot showing the [!!!] SUCCESS! Password Found line.