Sandeep Kumar

Infosys Project

Project Name: WebScanPro Week Number: 6 Milestone: 4 (Access Control & IDOR Testing)

1. Objective To implement a module capable of detecting Insecure Direct Object Reference (IDOR) vulnerabilities by iterating through object identifiers (parameters) to access unauthorized data.

2. Key Activities Completed

- Parameter Manipulation Logic:

  - Developed a script (idor_scanner.py) that targets the id parameter in the URL.

  - Implemented a loop to sequentially increment the ID (Horizontal Privilege Escalation check) from 1 to 5.

- Data Scraping:

  - Parsed the HTML response to extract user profile data (First Name, Surname) returned by the server.

  - Validated that the application does not verify if the requesting user is authorized to view the data of the requested ID.

3. Technical Observations

- Broken Access Control: The application failed to enforce access controls. Simply changing the ID in the GET request allowed the script to enumerate and dump the entire user database (Admin, Gordon Brown, Pablo Picasso, etc.) without restriction.

4. Outcomes

- A functional IDOR scanner that successfully harvested sensitive user details.

- Confirmed the presence of "Horizontal Privilege Escalation" (accessing data of peers).

5. Plan for Week 7

- Security Report Generation: Develop the engine to compile all these findings (SQLi, XSS, Auth, IDOR) into a professional HTML/PDF report .

REQUIRED SCREENSHOT: Take a screenshot of the terminal showing the list of "DATA LEAKED" users (Admin, Gordon, Hackerman, etc.).